WallBoard

Family Organiser App

Project Brief & Technical Specification

Version 2.0  –  February 2026

Prepared by: Tony Wall

Updated: 11 February 2026

| Build Status Summary |  |
| --- | --- |
| Phase 1 (Foundation) | COMPLETE |
| Phase 2 (Core Features) | COMPLETE |
| Phase 3 (Notifications & Sync) | PARTIAL |
| Phase 4 (AI, Polish, Launch) | NOT STARTED |

# 1. Project Overview

WallBoard is a native iOS family organiser app replacing Cozi, providing shared calendar, shopping lists, and family notes in a clean, modern interface with real-time sync across family members.

## Target Users

- Tony Wall (primary admin)

- Tony’s wife (full access)

- Tony’s daughter (full access)

## Design Principles

- Fast and native (SwiftUI, 60fps animations)

- Family-first (shared by default)

- Simple but capable

- Offline-capable

- Notification-driven

- Modern glass/material aesthetic (dark mode, translucent layers)

# 2. Technical Architecture

## Platform & Stack

| Component | Technology | Status |
| --- | --- | --- |
| Frontend | SwiftUI (iOS 17+) | Built |
| Backend / Auth | Firebase Auth + Firestore | Built |
| Real-time Sync | Firestore snapshot listeners | Built |
| Local Notifications | UNUserNotificationCenter | Built |
| Push Notifications | APNs via Firebase Cloud Messaging | Not started |
| Calendar Sync | EventKit + Google Calendar API | Not started |
| Local Storage | SwiftData / Core Data | Not started |
| CI/CD | Xcode Cloud or Fastlane | Not started |
| AI Services | Anthropic Claude API | Not started |
| Image Generation | OpenAI DALL-E 2 (shopping icons) | Built |

## Data Architecture (Firestore)

| Collection Path | Purpose |
| --- | --- |
| families/{familyId} | Family metadata, member UIDs, invite code, settings |
| families/{familyId}/events | Calendar events (title, dates, recurrence, attendees, location) |
| families/{familyId}/shoppingLists | Shopping list metadata (name, createdBy) |
| families/{familyId}/shoppingLists/{listId}/items | Individual items (name, checked, heading, sortOrder) |
| families/{familyId}/notes | Notes (title, content, createdBy, timestamps) |
| families/{familyId}/dependents | Non-app family members (kids, pets) |
| users/{uid} | User profile, familyId reference, role |

## Authentication & Family Setup

Firebase Auth with email/password. Primary user creates a “Family” and receives a 6-character invite code (ambiguous characters removed). Codes expire after 7 days and can be regenerated by the admin. Other members sign up, enter the code to join, and share the same Firestore family document.

# 3. Current Build Status

The following table details every feature from the original specification, its current implementation status, and any notes on what remains.

## 3.1 Authentication & Onboarding

| Feature | Status | Notes |
| --- | --- | --- |
| Email/password sign up | Done | Full validation (email format, 6+ char password) |
| Email/password sign in | Done | With loading states and error handling |
| Family creation with invite code | Done | 6-char code, 7-day expiry, copy to clipboard |
| Join family via invite code | Done | Validates code and expiry |
| Regenerate invite code (admin) | Done | Admin-only action |
| Password reset | Not started | Not implemented |
| Sign out with confirmation | Done | Confirmation dialog before sign out |
| Glass-style auth screens | Done | Custom .glassField() modifier, purple glow buttons |

## 3.2 Calendar

| Feature | Status | Notes |
| --- | --- | --- |
| Daily summary view | Done | Scrolling list of days, auto-scrolls to today |
| 14-day lookahead + event days | Done | Shows next 14 days plus all days with events |
| NSW public holidays | Done | Hardcoded 2025–2027, orange accent |
| NSW school holidays | Done | Hardcoded 2025–2027, green accent |
| Create events with title/date/time | Done | Sheet-based form with date pickers |
| All-day events (multi-day span) | Done | Toggle in form, renders correctly on calendar |
| Event location field | Done | Optional, shown with mappin icon |
| Event recurrence | Done | Daily, weekly, fortnightly, monthly, yearly |
| Recurrence end date | Done | Optional toggle in form |
| Recurrence expansion on calendar | Done | Recurring events appear on correct days |
| Attendee selection | Done | App users + dependents, checkbox UI |
| Toggle attendance from detail | Done | Real-time Firestore update |
| Attendee avatars on event rows | Done | Overlapping circle avatars |
| Delete events (swipe) | Done | Swipe-to-delete on event rows |
| Date picker navigation | Done | Graphical picker with jump-to-date |
| Today button | Done | Scrolls back to today |
| Monthly grid overview | Not started | Segmented control toggle per brief |
| Local notifications (15 min before) | Done | Via NotificationService, rescheduled on changes |
| All-day event notifications (9 AM) | Done | Morning notification for all-day events |
| Recurring event notifications | Done | Expanded 4 weeks ahead, max 30 per event |
| External calendar import (Google) | Not started | OAuth2 import per brief |
| iCal/.ics subscription import | Not started | URL-based import per brief |
| Apple Calendar (EventKit) import | Not started | Native calendar import per brief |
| Morning daily digest notification | Not started | Cloud Function per brief |
| Apple Maps autocomplete for location | Not started | Per brief spec |
| Event colour/category | Not started | Per brief spec |
| Event reminders (custom intervals) | Not started | Only 15-min default currently |

## 3.3 Shopping

| Feature | Status | Notes |
| --- | --- | --- |
| Single default list (auto-created) | Done | Creates “Shopping List” on first use |
| Add items with quick-add bar | Done | Text field + submit, fixed to bottom |
| ALL CAPS = section heading | Done | Automatic detection, purple shimmer effect |
| Check/uncheck items | Done | Tap checkbox, checked items sort to bottom of section |
| Swipe to delete items | Done | Full swipe gesture |
| Drag to reorder items | Done | Edit mode always active, batch Firestore update |
| Tap to edit item name | Done | Sheet-based editor |
| Section grouping (heading-based) | Done | Items grouped under headings, checked at bottom |
| DALL-E generated item icons | Done | Emoji-style icons, disk-cached |
| Real-time sync across devices | Done | Firestore snapshot listeners |
| Multiple shopping lists | Not started | Backend supports it, UI only shows one list |
| Item categories (predefined) | Not started | Per brief: Fresh, Dairy, etc. |
| Frequently added suggestions | Not started | Per brief spec |
| List reset button | Not started | Per brief: uncheck all with confirmation |
| Shopping list notifications | Not started | Push when items added |
| Siri Shortcuts (add items by voice) | Not started | App Intents framework |

## 3.4 Notes

| Feature | Status | Notes |
| --- | --- | --- |
| Create notes (title + content) | Done | Sheet-based editor |
| Edit existing notes | Done | Same editor, pre-populated |
| Delete notes (swipe) | Done | Swipe-to-delete |
| Notes list with preview | Done | Title, first 2 lines, creator, timestamp |
| Real-time sync | Done | Firestore snapshot listeners |
| Glass card styling | Done | .thinMaterial background with border |
| Pin notes to top | Not started | Per brief spec |
| Search/filter notes | Not started | Per brief spec |
| Rich text (bold, bullets, checklists) | Not started | Currently plain text only |
| Colour labels/tags | Not started | Per brief spec |
| Share externally | Not started | Copy text, share sheet |
| Duplicate note | Not started | Per brief spec |

## 3.5 Account & Settings

| Feature | Status | Notes |
| --- | --- | --- |
| Profile display (name, email, role) | Done | Read-only display |
| Family info with invite code | Done | Code, expiry, copy button, regenerate |
| App members list | Done | Name, email, admin crown badge |
| Dependents list (kids, pets) | Done | Add/delete, person vs pet icons |
| Add dependent (name + type) | Done | Sheet with person/pet picker |
| Sign out | Done | With confirmation dialog |
| Profile photo upload | Not started | Per brief spec |
| Notification preferences | Not started | Per brief: per-user toggles, quiet hours |
| Calendar settings (manage imports) | Not started | Per brief spec |
| Change password / update email | Not started | Per brief spec |
| Delete account | Not started | Per brief spec |
| Admin remove members | Not started | Per brief spec |

# 4. UI Architecture

## Visual Design System

The app uses a dark-mode-only glass/material aesthetic, building on SwiftUI’s native material system. The approach keeps standard List and NavigationStack components for accessibility (Dynamic Type, VoiceOver, swipe actions) while layering translucent effects on top.

Key Visual Elements

- Brand colour: #8B5CF6 (vivid purple, defined as Color.chooPurple)

- Dark mode forced via .preferredColorScheme(.dark) on the app entry point

- Background: deep indigo-to-violet-to-teal linear gradient with a radial purple glow (top-right corner), applied via .wallboardBackground() modifier

- Navigation bars and tab bar: .ultraThinMaterial for translucent glass feel

- List backgrounds: .scrollContentBackground(.hidden) to reveal gradient, rows use .ultraThinMaterial

- Sheet presentations: .presentationBackground(.ultraThinMaterial)

- Auth text fields: custom .glassField() modifier (.thinMaterial background, rounded corners, subtle white stroke border)

- Buttons: .borderedProminent with purple tint and .shadow(color: .chooPurple.opacity(0.4), radius: 12, y: 4)

- Headings in shopping list: purple with animated shimmer effect

- Member avatars: gradient-filled circles with initial letter, colour derived from UID hash

- Error banners: .ultraThinMaterial background with red stroke border (replaced solid red)

## Navigation Structure

Four-tab bar at bottom: Calendar (default), Shopping, Notes, Account. Each tab uses NavigationStack. Tab bar tinted .chooPurple with .ultraThinMaterial background.

## Current File Structure

| Layer | Files |
| --- | --- |
| App Entry | WallBoardApp.swift (ChooApp), AppDelegate.swift, ContentView.swift |
| Models | Family, FamilyEvent, FamilyMember, AnyFamilyMember, UserProfile, ShoppingList, ShoppingItem, Note, NSWHolidays, RecurrenceFrequency |
| Services | AuthService, FirestoreService, ImageGenerationService, NotificationService |
| ViewModels | AuthViewModel, CalendarViewModel, ShoppingViewModel, NotesViewModel |
| Views/Auth | LoginView, SignUpView, FamilySetupView |
| Views/Calendar | CalendarTabView, EventFormView, EventDetailView |
| Views/Shopping | ShoppingTabView, ShoppingItemsView (legacy stub) |
| Views/Notes | NotesTabView, NoteEditorView |
| Views/Account | AccountTabView |
| Views/Main | MainTabView |
| Views/Shared | ErrorBannerView, LoadingView, MemberAvatarView |
| Extensions | Color+WallBoard (brand colours, wallboardBackground, glassField), String+Validation |

# 5. Known Issues & Technical Debt

Security: Hardcoded API Key

ImageGenerationService.swift contains a hardcoded OpenAI API key on line 5. This key is committed to git history. It must be revoked and replaced with a secure configuration approach (server-side proxy, environment variable, or excluded plist).

Naming Inconsistency

The project is called “WallBoard” but the app struct is named ChooApp, and UI references use “Choo” and Color.chooPurple. The login screen displays “Choo” as the app name. This should be unified to WallBoard throughout.

Shopping List Timing Hack

ShoppingViewModel.ensureDefaultList() uses a Task.sleep(500ms) to wait for Firestore to sync after creating the default list. This is fragile on slow connections and should be replaced with a proper listener-based approach.

Calendar Scalability

visibleDays loads all events for the current year. No pagination exists. This works fine now but could become slow with years of accumulated data.

Image Service Failure Handling

If the DALL-E API call fails (rate limit, network error), it silently returns nil and removes the item from the in-progress set, meaning it never retries. The user sees a permanent loading spinner.

Glass UI Needs Strengthening

The initial glass/material pass applied .scrollContentBackground(.hidden), .ultraThinMaterial on toolbars/sheets, and material row backgrounds. However, the background gradient needs more colour saturation for the glass effect to be perceptible. Row backgrounds should consistently use .ultraThinMaterial or .thinMaterial (not Color.white.opacity() which has no blur). The auth screen styling (glassField, purple shadow buttons) is a good reference for the target quality across the rest of the app.

# 6. Features Still to Build

## Phase 3: Notifications & Calendar Sync

- Push notification setup via Firebase Cloud Messaging (FCM)

- Morning daily digest Cloud Function (configurable time, event + shopping summary)

- Google Calendar OAuth2 import (read-only, distinct colours, background refresh)

- iCal/.ics subscription import (paste URL, periodic refresh)

- Apple Calendar (EventKit) optional native import

- Siri Shortcuts via App Intents framework (add shopping items, check calendar, create events)

- Customisable event reminder intervals (5/10/15/30/60 min, 1 day before)

## Phase 4: AI, Polish & Launch

AI Features

- Natural language shopping list parsing (Claude Haiku): paste/dictate text, AI extracts items with confirmation

- Natural language event creation with availability check (Claude Haiku): speak naturally, AI parses to structured event

- AI-generated weekly family digest (Claude Sonnet): conversational weekly preview, Sunday evening push notification, Monday morning in-app card

- Rate limiting: 50 AI actions/day per family

- Privacy: minimum context sent, graceful fallback if AI unavailable

Multiple Shopping Lists

- UI for creating/switching between multiple lists (backend already supports this)

- List management: rename, delete with confirmation

- Per-list item counts displayed on list selector

Notes Enhancements

- Pin important notes to top

- Search bar to filter by title or content

- Rich text editing (bold, italic, bullet points, checklists)

- Colour labels/tags (Travel, Home, School)

- Share externally and duplicate note

Offline Support

- SwiftData or Core Data local caching for offline-first operation

- Sync conflict resolution (last-write-wins for shopping, edit warnings for notes)

Settings & Account

- Notification preferences per user (digest time, event reminders, shopping/notes updates)

- Global quiet hours (e.g., 10pm to 7am)

- Calendar settings (manage imports, toggle visibility, set colours, week start day)

- Change password, update email

- Delete account with data handling explanation

- Profile photo upload

Visual Polish

- Strengthen glass UI: richer gradient colours, consistent .material usage, stronger card borders

- Monthly grid calendar view (toggle via segmented control)

- Dark mode user toggle (currently hardcoded)

- iOS Widgets via WidgetKit (home/lock screen)

- Haptic feedback on interactions

- Micro-animations and transitions

- Full accessibility audit (VoiceOver, Dynamic Type, 44pt tap targets, contrast ratios)

Launch

- TestFlight beta distribution

- App Store submission

- Privacy policy and support/feedback links

# 7. Notifications Strategy

| Trigger | Content | Status |
| --- | --- | --- |
| Event reminder (timed) | "[Event name] in 15 minutes" | Built (local, 15 min fixed) |
| All-day event reminder | "[Event name] – All day event today" at 9 AM | Built (local) |
| Recurring event reminders | Expanded 4 weeks ahead, same format | Built (local) |
| Morning digest | "Today: [events], [shopping items]" | Not started (needs Cloud Function) |
| New event created | "[Name] added [Event] on [Date]" | Not started (needs FCM) |
| Event modified/cancelled | "[Name] changed/cancelled [Event]" | Not started (needs FCM) |
| Shopping item added | "[Name] added items to [List]" (batched) | Not started (needs FCM) |
| Shopping list completed | "All items checked off! Nice work." | Not started (needs FCM) |
| Note created | "[Name] created a new note: [Title]" | Not started (needs FCM) |
| Weekly summary | AI-generated conversational preview | Not started (needs Claude + FCM) |

# 8. Development Phases

| Phase | Scope | Status |
| --- | --- | --- |
| Phase 1: Foundation | Xcode project, Firebase setup, auth flow, family create/join, tab navigation, Firestore models and listeners | Complete |
| Phase 2: Core Features | Calendar (daily view, event CRUD, recurrence, attendees, location, all-day), shopping (items, headings, reorder, DALL-E icons), notes (CRUD, list), account (profile, members, dependents), glass UI pass | Complete |
| Phase 3: Notifications & Sync | FCM push notifications, morning digest, Google Calendar import, iCal import, EventKit, Siri Shortcuts, custom reminder intervals | Partial (local notifications built) |
| Phase 4: AI, Polish, Launch | AI natural language features (Claude API), offline support, multiple shopping lists UI, notes enhancements, widgets, accessibility audit, TestFlight, App Store | Not started |

# 9. Definition of Done

The app is complete when all of the following criteria are met:

- All three family members can sign up, join, and see shared data on iPhones

- Calendar shows daily and monthly views with all family and imported events

- Events created with recurrence, reminders, and location

- At least one external calendar (Google or iCal) imported and displayed

- Morning digest notification arrives daily at configured time

- Shopping lists support multiple lists, categories, real-time sync, one-tap reset

- Notes created, edited, pinned, searched, and deleted

- Push notifications work for event reminders and activities

- App works offline and syncs when reconnected

- Dark mode fully supported with glass/material aesthetic

- Basic accessibility audit passed (VoiceOver, Dynamic Type)

- Siri Shortcuts work for adding items by voice, checking availability, creating events

- AI-powered natural language shopping list parsing works

- AI-powered natural language event creation with availability checking works

- AI-generated weekly family digest sent as push notification Sunday evening